November 8, 2013

**Announcement of an outer wall repair work**

Dear Casa Arajuku resident：

Please be advised that Casa Arajuku repair work of roof and the outer wall should be started from November 13, 2013.

The schedule is as follows;

November 13～ Roof waterproofing work

November22～23 Scaffold installation

November24～ Outer wall repair work

Outer wall repair work is carried out from the balcony side from November 24.

Please move out your things from the balcony by November 24.

Note:

* We will put on a cover to your car in the parking lot.
* Please be careful when you go outside of your room and walk around the construction site.
* Please do not approach the wall during paint.
* Please notice when you walk near the worker.

Contact : Mr. 担当者名 Mobile : 090-0000-0000

Thank you for your cooperation.

Sincerely yours,

 社長のサイン （手書き）

社長の名前

\*\*\*\*\*\* Co., Ltd.